Assignment 1 – Task 1

Project Plan/ Proposal

SmartPantry- Smart Food Waste Reduction App

Team members: Sujina Tuladhar (E2300582)

Pasang Lama (E2400050)

Manav Rawal( E2300560)

Table of Contents

1.0  Overview	1

2.0  Project Aims	2

3.0  Project Objectives	3

4.0  Project Scope	4

4.1  In Scope	4

4.2  Out of Scope	4

5.0 Project Schedule	5

5.1 Work Breakdown Structure (WBS)	5

5.2 Milestone / Deliverable	5

5.3 Gantt Chart	5

6.0 Technical Description	5

6.1 Development Platform	5

6.2 demonstration Platform	6

7.0 Risk Management Plan	7

# 1.0  Overview

Malaysia is one of the highest per capita food waste producers in Southeast Asia, with waste production of about 16,688 tons per day (Solid waste and Public Cleansing Management Corporation [SWCorp] 2023). Poor food inventory management, lack of expiry date, awareness and no platform for food sharing are the main reasons for the majority of waste coming from household waste in the country. In spite of the high prices of food items, Malaysia is still losing billions of RM each year due to food waste, according to Yeong (2024).  SavePlate is proposed to be a direct solution to this critical environmental and social problem, not only to support the United Nations Sustainable Development Goal 12 (Responsible Consumption and Production), but also aligned with the National Food Security Policy of Malaysia.

The primary customers and users of Saveplate are individuals and families of Malaysian household, who buy, store and cook food at home. Secondary users are community members who would like to give away extra food or receive food from neighbors in their neighborhood.

SavePlate is a new product as there is no existing system being extended. It will be designed from scratch to be a fully functional web based application with six major use cases which will include User registration and Privacy Settings, Manage food inventory, Browse food items and donations, food analytics, View notifications and Plan weekly meals.

The financial cost to the client is none since it is an academic project that is produced as part of the BIT216 Software Engineering principles course at HELP University. All development will be completed by us three team members as per question. Throughout the project, we will be using some free and open source tools like Ganttproject for scheduling, GitHub for version control, Figma(free) for wire framing and development framework: React.js/Node.js will be used.

The project will be done in 14 weeks starting from 18/05/2026 to 21/08/2026 based on Iterative and incremental with 2 iterations. Usecases 1 through 3 will be finishedd by July 14, 2026, in Iteration 1, and Usecases 4 through 6 will be finished by August 21, 2026, in Iteration 2.

# 2.0  Project Aims

The aims of the SavePlate project are:

- To develop a functional and user-friendly web-based application that helps Malaysian households manage their food inventory and reduce food waste.

- To provide a community-driven food donation platform that enables users to share surplus food with others.

- To promote responsible meal planning by enabling users to plan weekly meals based on their available food inventory.

- To raise awareness of individual food waste impact through visual analytics and progress tracking.

- To ensure user data privacy and account security through authentication mechanisms including two-factor authentication (2FA).

# 3.0  Project Objectives

By the end of the project our team will have:

- A functional web application, all 6 use cases are fully implemented and have passed user acceptance testing by Week 14 (4 September 2026).

- Developed a food inventory module which can be used to add food items, edit, delete, and categorize them with expiry dates, and generates alerts automatically when food items are coming up to their expiry date.

- Built a food donation browsing and claiming module which allows users to post, browse and claim food donations with pickup information.

- Implemented a food analytics dashboard that displays visual charts and progress indicators for food saved and donated over time.

- Developed a notification system to provide reminders and timely notifications for expiry dates, donations status, and meal planning.

- Created a weekly meal plan that correlates inventory items with meal time and recommends recipes from ingredients.

- Built out all modules with working prototypes with test cases and GitHub Collaboration evidence for Iteration 1 and Iteration 2.

# 4.0  Project Scope

## 4.1  In Scope

The following features are within the scope of this project:

## Registered and authentication user logon/logout/management, including optional 2FA.

## Food inventory management: add, edit and delete food items along with name, quantity, expiry date, category and storage place.

## Donation module: inventory item to donation listing, donation browse, items with pick up confirmation.

## Food analytics - visual reports of food saved from waste and food donated, filtered by date range and category.

## Automated alerts for items that are close to their expiration dates, updates on donation opportunities and meal plan reminders.

## Weekly meal planner: Plan meals by day/slot, view possible meals from what's available.

## 4.2  Out of Scope

The following are not included in this project:

- Payment or e-commerce functionality.

- Mobile native application (iOS/Android) – platform is web-based only.

- Integration with external food database or 3rd party recipe API - recipe suggestions will be based on what food items are available.

- Admin panel or moderation features, for managing users throughout the platform.

- Immediate chat or messaging between donors and recipients.

- Multi language (English only in first release).

# 5.0 Project Schedule

## 5.1 Work Breakdown Structure (WBS)

## 5.2 Milestone / Deliverable

| ID | Milestone / Deliverable | Target Date |
| --- | --- | --- |
| MI | Project plan Submitted (Assignment1 Task 1) | 12th June 2026 |
| M2 | Requirements Doc Submitted | 18th June 2026 |
| M3 | Design Specification Document | 24th June 2026 |
| M4 | Iteration 1 Complete Prototype | 14th July 2026 |
| M5 | Iteration 2/ Assignment Submitted | 21st August 2026 |

## 5.3 Gantt Chart

GanttProject was used to construct the following Gantt chart which displays the baseline project timeline along with task dependencies, resource allocation and milestones

# 6.0 Technical Description

SavePlate will be built in a web based applicatioon using the React.js and Node.js stack. The system is clienrt server based with a RESTful API backend, a MySQL relational database, and is cloud-hosted on AWS. The push notifications for expiry alerts and donation updates are managed through Firebase Cloud Messaging..

## 6.1 Development Platform

The following tables describe the methods, tools, languages, and environments used for the design, implementation, testing, and documentation of SavePlate.

| Criteria | Tools/ Hardware | Version | Description |
| --- | --- | --- | --- |
| Documentation | Microsoft word/ Google Docs | Office 365/ Latest | For project reports and assignment documentation |
| Documentation | APA 7th Edition | 7th Ed. | Referencing and citation standard |
| Modelling - Requirement | Draw.io / Lucidchart | Latest | Use case diagrams, activity diagrams |
| Modelling- Design | Figma | Latest | UI/UX wireframes and prototype design |
| Project Management | Ganttproject | 3.x | Baseline and tracking Gantt chart creation |
| Collaboration | GitHub | Latest | Version control and code repository |
| Collaboration | Microsoft | Lastest | Team communication and file sharing |
| Framework- Frontend | React.js | 18.x | Component based web UI development |
| Framework-Backend | Django(python) | latest | Python framework for scalable secure API development |
| Database | PostGreSQL |  | Relational database for user and inventory data |
| Notification Service | Firebase Cloud Messaging (FMC), Web socket | Latest | Push notification delivery service |
| Testing | pytest | Latest | Unit and integration testing framework |
| Hardware (Dev) | Dell- Intel core i5/LOQ- Intel Core i7/ Asus Expertbook intel core i5 | - |  |

## 6.2 demonstration Platform

| Criteria | Tools/ Hardware | Version | Description |
| --- | --- | --- | --- |
| Browser | Google chrome | Latest | Primary demonstration browser |
| OS | Windows 10/11 | Latest | Demo environment operating system |
| Hardware | Dell- Intel Core i5/ LOQ- Intel Core i7/ Asus- Intel Core i5 | - | Demo machine specification |

# 7.0 Risk Management Plan

| Risk Name | Description | Probability | Mitigation strategy |
| --- | --- | --- | --- |
| Scope Creep | A team member continues to add features over what was originally planned, adding to the stress and missing deadlines. | High | Fully define the scope in the documentation and review it before adding any features and agree on any changes to the scope with all three members. |
| Low User Adoption | Following its availability, Malaysian families do not download or utilize the app. | Medium | Conduct usability testing with at least 10 users, add simple onboarding tutorial inside app |
| Data Privacy Breach | Unauthorized access to user personal data and food inventory information | Low | Use HTTPS encryption by implementing 2FA login |
| Team Member Unavailability | One member falls behind due to academic workload or personal reasons | Medium | Cross train all 3 members on all modules, keep GitHub updated daily so anyone can continue the work |
| Technology Integration Failure | Flask, MySQL or notification service fails during development | Low | Test all integrations early, use free tier tools with strong community support build fallback options |
| Miscommunication Among Team | Members of the team generate work that is incompatible or misunderstanding the job requirements. | Medium | Hold weekly team meetings, use GitHub for version control |
| Technical Knowledge Gap | A team member lacks skills to implement a specific feature causing delays | Medium | Organize knowledge sharing sessions, distribute duties according to each member's skills, and make hard aspects simpler. |